- Joint meeting with the MULECO – common needs and methodologies in the area of the semantic aspects of interoperability

- Achievements so far:

  - ECIMF Interoperability model:

    - Bears similarities to many existing models

    - Tries to separate the business and technical aspects

    - Tries to address both static and dynamic aspects

    - Identifies the economic aspects and semantic aspects, often overlooked (too much concentration on technology)

  - Business context concept

    - Adopted by UN/CEFACT eBTWG BCP/MC team

    - working closely with eBTWG (informal, but fruitful)

- Review of existing CWA drafts – significantly amended from previous versions

  - Current version 0.3, still 10 months to go – available on the project website

  - General Methodology – all identified areas of the 4-layer model have been described, and some possible approaches to addressing the issues in each are have been presented

  - Proof-of-Concept mapping between RosettaNet and EDIFACT case

    - significant amount of work went into making it a realistic case

    - review of practitioners appreciated

- Simplify the tools:

  - Conzilla (concept browser) – too abstract, and difficult to develop

  - more understandable for the business people

  - requiring less resources

- Select the General Methodology draft, if must be

- Action points:

  - Review of Business Context, and continuing alignment with eBWTG

  - Gentle introduction to the project

    - currently too difficult

    - needed as the awareness material – explain the benefits of our work in term understandable for business users

  - more focus on delivering guidelines, instead of basic research:

    - the areas of semantic translation and process mediation are still uncharted – we try to identify various existing approaches, like e.g. intelligent agent technologies

    - the area of economic models in e-commerce is being pursued by eBTWG

    - less resources required to deliver guidelines than to do research

  - Search for tools that would be simpler to adapt to support the methodology

  - Gather reviews on the Interop. Model and Proof-of-Concept mapping.

  - More input needed from the:

    - integration product vendors (Tibco, IONA, BizTalk, IBM, etc)

    - practitioners and system integrators

    - comments from other workshop members, also from the sectorial workshops!